# Business Requirements Document (BRD)

Project Name: Smile Stars India – Preventive Dental Care Management Platform
Version: 1.1
Date: 10 August 2025
Prepared by: Jazeel Jabbar

# 1. Introduction

## 1.1 Background

Smile Stars India is an initiative focused on preventive dental care for children, aiming to reduce oral health problems through education, regular check-ups, and early intervention. The organization works with schools across India to conduct preventive dental care camps that include screening, education, and treatment recommendations.

These camps are organized both directly by the Smile Stars India central team and through franchise partners in different parts of the country. The vision is to standardize the process, ensure quality, and make dental health awareness accessible to every school-going child in India.

## 1.2 Purpose of the Document

This document captures the high-level business requirements for developing a web and mobile-based application that enables Smile Stars India and its franchisees to efficiently plan, manage, and execute preventive dental care camps in schools. This BRD will form the foundation for functional, technical, and architectural documentation.

# 2. Project Objectives

- Provide a centralized platform for Smile Stars India to manage preventive dental care camps in schools.

- Enable the central Smile Stars India team to grant franchisees access to manage camps in different regions.

- Ensure quality control and compliance by requiring approvals before camps are conducted.

- Streamline communication between the Smile Stars India team, franchisees, schools, dentists, and parents.

- Offer parents and teachers access to multilingual preventive dental care content in text, audio, video, and image formats.

# 3. Scope

## 3.1 In-Scope

- Web portal for Smile Stars India central team to manage national-level operations.

- Web portal and mobile app for franchisees to create and manage schools, branches, and camps.

- School dashboard for managing student records, parent consent, and camp participation.

- Integration with SMS, Email, WhatsApp, and push notifications for updates and communication.

- Content portal for parents and teachers with preventive dental care resources in multiple languages.

## 3.2 Out-of-Scope

- AI-based diagnosis or treatment recommendation (future phase).

# 4. Stakeholders

| Role | Responsibility |
| --- | --- |
| Smile Stars India Central Team | Approve camps, manage franchisee access, ensure quality control, review reports. |
| Franchisees | Create schools and branches, set up camps, manage dentist/technician schedules. |
| Schools | Register students, collect parental consent, provide facilities for camps. |
| Dentists/Technicians | Conduct screenings, enter data, write prescriptions. |
| Parents | Give consent, view student screening reports, access content portal. |
| IT Team | Develop, deploy, and maintain the application. |

# 5. Business Requirements

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| BR-1 | Smile Stars India central team should be able to create franchisees and provide them access to the platform. | High | Access control by role. |
| BR-2 | Smile Stars India and franchisees should be able to create schools and their branches. | High | Multiple branches per school supported. |
| BR-3 | Smile Stars India and franchisees should be able to create camps for schools. | High | Multiple camps per school supported. |
| BR-4 | Schools should be able to register students and assign them to specific camps. | High | Student data must comply with data privacy rules. |
| BR-5 | Camps require central team approval before starting. Approval process should ensure: - Parental consent received - School MOU signed - Dentists & technicians assigned | High | Prevents unauthorized camp execution. |
| BR-6 | When camps are created, the system should generate a schedule and a materials list based on the number of students and days. | Medium | Helps ensure readiness. |
| BR-7 | On screening day, ID cards with QR codes and unique IDs should be generated and printed for each child. | High | Required for quick doctor access to records. |
| BR-8 | Doctors should scan QR codes to retrieve student records and enter screening data. | High | Must work offline if internet is unstable. |
| BR-9 | Doctors should be able to write prescriptions and add them to the student’s profile. | High | Parents notified after data entry. |
| BR-10 | After screening, parents should get a secure link to view their child’s screening data and prescription. | High | Accessible via mobile. |
| BR-11 | A multilingual content portal should be available for parents and teachers with educational materials in text, audio, video, and image formats. | Medium | Languages to be finalized. |
| BR-12 | Integration with SMS, email, WhatsApp, and push notifications for reminders, approvals, and updates. | High | Ensures timely communication. |

# 6. Assumptions

- All schools have basic internet connectivity during camp days.

- Franchisees and dentists have devices capable of running the mobile app.

- Parents have access to smartphones or email to receive results.

# 7. Constraints

- Must comply with India’s Digital Personal Data Protection Act (DPDP Act).

- Budget limitations may require phased development.

- Deployment targeted within 3 months from project kickoff.

# 8. Success Criteria

- All camps follow the standardized approval process with no skipped steps.

- 90% of parents receive and open screening reports within 48 hours.

- Central team can monitor all franchisee and school activities in real-time.